# Recorded course frontend next implementation

Document ID: RECORDED-FRONTEND-NEXT

Version: 1.1

Reviewed date: 2026-10-08

Status: Proposed items; not implemented unless marked complete

# Contents

Objective and implementation order

Work item RF 001 Server sorting

Work item RF 002 Complete filter options

Work item RF 003 Authenticated learning and playback

Work item RF 004 Public visibility and media data

Work item RF 005 Visual and deployment verification

Navigation follow-up

Completion evidence

# Objective and implementation order

The public read integration is complete within the reviewed API contract. Remaining work depends on backend contracts. This guide is a plan only and does not authorize or claim backend changes.

# Work item RF 001 Server sorting

Status: Partial. Newest-first server order is implemented; selectable sorting is proposed.

Depends on: Public API support for sort.

Problem and user impact: Existing public validation rejects popular/rating/price sorts, so the frontend control only displays Newest.

Intended behavior: A sort change resets page 1 and affects the complete filtered server result, with stable tie-breaking.

Existing files: Backend validation/recorded-course/course-query.validation.js and services/recorded-course/recorded-course-public.service.js; frontend services/recordedCourseContract.js and pages/recorded-courses/RecordedCourses.jsx.

Proposed files: None required.

Wiring: Extend the public query schema and service order, then enable only supported frontend options. No new worker.

Data migration: None anticipated; review appropriate indexes before expanding order choices.

Acceptance: Compare first and subsequent pages for each sort; no duplicates, correct totals, invalid values rejected. Frontend never sorts a partial page locally.

Rollback: Disable additional frontend options before removing backend support.

# Work item RF 002 Complete filter options

Status: Partial. Backend category filtering works; category chips currently reflect observed pages.

Depends on: A public category/facet contract independent of the current page.

Problem and user impact: An unseen category cannot be chosen from chips until encountered, although its slug works in the URL.

Intended behavior: Stable category options covering the public catalog, including when selected filters yield zero results.

Existing files: Backend public routes/controller/service and Category model; frontend recordedCoursesRepository.js and RecordedCourses.jsx.

Proposed files: A category/facet endpoint or metadata extension, exact route to be agreed before implementation.

Wiring: API returns category names/slugs; a cached frontend query supplies chip options. No worker or mutation.

Data migration: None anticipated.

Acceptance: Categories absent from page 1 remain selectable; unknown slugs and empty results retain recoverable UI.

Rollback: Restore observed-category chips and preserve deep links.

# Work item RF 003 Authenticated learning and playback

Status: Deferred. Player component reuse and missing-source states are implemented; media delivery and purchases are not.

Depends on: Authorized curriculum, enrollment, payment, progress and playback contracts.

Problem and user impact: Public details have no lesson list or playback source. Local demo enrollment must not grant purchased access.

Intended behavior: Server-owned enrollment and progress, authorized lessons and expiring playback URLs; preview access follows backend permissions.

Existing files: RecordedCoursePlayer.jsx, RecordedCourseDetails.jsx, MyLearning.jsx, CourseVideo.jsx, recordedCourseAdapter.js, recordedCoursesRepository.js and learningStorage.js.

Proposed files: Authenticated learner API modules after route contracts are specified; exact names are not yet agreed.

Wiring: New authenticated retrievals replace public detail usage in the player and legacy local progress. CourseVideo continues to accept only a resolved source. Backend authorization and signed media issuance are prerequisites, not frontend security controls.

Data migration: Ignore demo enrollment keys. Do not migrate local demo records into paid access without server validation.

Acceptance: Anonymous/unenrolled access is rejected, expired URLs refresh safely, previews respect permissions, missing source never buffers indefinitely, progress persists across devices, purchases require confirmed backend success.

Rollback: Disable enrollment/playback entry points; preserve genuine server entitlements and progress. Never reinstate local enrollment as authorization.

# Work item RF 004 Public visibility and media data

Status: Proposed backend follow-up outside the completed frontend scope.

Depends on: Confirming intended publication policy and public asset delivery.

Problem and user impact: Public services select Draft/unpublished records. Some records omit instructor names and lesson totals, and thumbnails contain storage keys.

Intended behavior: Public eligibility is deliberate and tested; responses include the intended metadata and usable image URLs or a documented public image origin.

Existing files: Backend recorded-course-public.service.js, recorded-course.model.js, thumbnail-upload.service.js and user model population; frontend recordedCourseAdapter.js and .env.example.

Proposed files: None specified.

Wiring: Backend service projections/population and visibility filters are reviewed before rollout. Thumbnail delivery must not expose private bucket credentials. Configure VITE_COURSE_MEDIA_BASE_URL only for an approved public origin.

Data migration: Audit legacy records before backfilling missing counts. Do not publish draft courses as part of a frontend deployment.

Acceptance: Published/draft visibility tests, missing-reference tests, accurate counters and valid thumbnail loads.

Rollback: Revert policy changes independently of frontend fallback handling; retain private media restrictions.

# Work item RF 005 Visual and deployment verification

Status: Not verified.

Depends on: An available browser, configured media origin and DOCX renderer.

Problem and user impact: Automated component rendering does not exercise interactive controls or visual layout.

Intended behavior: Verify desktop/mobile filtering, debounce, page reset, browser Back/Forward, rapid requests, retry, 404 and preview dialog focus. Render both Word editions and inspect every page.

Existing files: All recorded-course pages/components, tests/recorded-course-render.test.mjs and these guides.

Proposed files: Browser test cases when a supported runner is selected.

Wiring: Verification only; no backend mutation.

Data migration: None.

Acceptance: No stale results after rapid filter changes; URL/history preserved; no overflow; no broken images; no clipped Word text; actual media playback only after RF 003.

Rollback: Keep the current unavailable states if integration checks fail; do not advertise unverified playback.

# Navigation follow-up

Scroll restoration, query preservation, retained catalog refresh content and shared accessible loaders are implemented. Nineteen frontend tests pass. Interactive verification remains tracked in ../navigation-experience/02-next-implementation-guide.md and RF 005. No new backend contracts or sort options were added.

# Completion evidence

RF 000 Public retrieval is implemented in the uncommitted frontend working tree based on commit 806acd6c81bd928b265b67fe49207aae6062ee94. Nine automated tests, scoped lint, production build and the named read-only live API checks passed on 2026-10-08. See the current guide for precise limitations and source-snapshot.json for reviewed identities. No deployment was performed.